## Slide 1: Elicitation Plan
Prathamkumar Patel
Yashkumar Jagani
Chaminda Rajapaksha
Jaykumar Patel
Feb 25, 2024

## Slide 2: Agenda
Project Context
Solution scope
Favoured User Classes
Overview of Elicitation plan
  Activity 1: Interviews with internal Stakeholders
  Activity 2: Workshop with Development Team and Project Managers
  Activity 3: Surveys for Clients and Partners
  Activity 4: Prototype Review Session with Internal and External Stakeholders

## Slide 3: Project Context
Needs and Pain Points:
  Bosleo Technology Pvt Ltd, a tech company based in Bangalore, India, faces challenges with reliance on outdated software systems and manual processes, hindering productivity and scalability.
  The lack of efficient collaboration tools and communication channels leads to project completion delays and client dissatisfaction.

## Slide 4: Solution
The project aims to modernize operations and enhance client interactions by implementing cutting-edge software solutions.
Goals include increasing productivity, scalability, and performance through streamlined processes and advanced technologies.
The solution involves replacing outdated systems with state-of-the-art software tailored to Bosleo's needs, integrating project management tools, collaborative platforms, and communication channels.

## Slide 5: Favoured User Classes
Internal User Classes:
  Development Team
  Project Managers
  Administrative Staff
External User Classes:
  Clients
  Partners/Vendors

## Slide 6: Elicitation Plan Overview
Interview with Internal Stakeholders:
Their input will provide foundational knowledge about current processes and challenges, informing subsequent elicitation activities.
Workshop with the Development Team and Project Managers:
This activity builds upon the interview insights and ensures alignment between technical requirements and project objectives.
Surveys for Clients and Partners:
Surveys provide a scalable way to collect input from a broader audience and validate requirements identified by internal stakeholders.
Prototype Review Session with Internal and External Stakeholders:
This activity allows stakeholders to visualize the proposed solutions, identify usability issues, and suggest refinements before finalizing the software development.

## Slide 7: Elicitation Activity 1: Interviews with Internal Stakeholders
Purpose:
Gain insights into specific pain points, needs, and expectations related to current processes and challenges.
Target User Class:
Internal stakeholders including the development team, project managers, and administrative staff.
Rationale for Elicitation Technique:
Interviews may be time-consuming and may not capture all viewpoints accurately.
Limitations/Risks:
There's a risk of bias or incomplete information if stakeholders withhold concerns or if the interviewer's framing influences responses

## Slide 8: Elicitation Activity 2: Workshop with Development Team and Project Managers
Purpose:
Brainstorm and prioritize features and functionalities of proposed software solutions.
Target User Class:
Development team and project managers.
Rationale for Elicitation Technique:
Workshops facilitate collaborative discussions and idea generation among stakeholders.
Limitations/Risks:
Workshops require careful facilitation to ensure all voices are heard and to prevent dominance by specific individuals.

## Slide 9: Elicitation Activity 3: Surveys for Clients and Partners
Purpose:
Validate requirements and gather feedback on interaction with Bosleo's systems and communication preferences.
Target User Class:
Clients and external partners/vendors.
Rationale for Elicitation Technique:
Surveys provide a scalable way to collect input from a broader audience.
Limitations/Risks:
Surveys may yield limited or biased responses, and the quality of data depends on the clarity of survey questions.

## Slide 10: Elicitation Activity 4: Prototype Review Session with Internal and External Stakeholders
Purpose
Refine proposed solutions based on usability and user experience feedback.
Target Audience
Both internal and external stakeholders.
Elicitation Technique
Prototype review sessions allow stakeholders to visualize and interact with proposed solutions.
Limitations/Risks
Prototypes may not fully represent the final product, and feedback interpretation could vary among stakeholders.

## Slide 11: Thank You!

## Slide 12: Link of video recording: [paste the link]